ICE2027 iGB2027

# MESSY WORKS

Exhibition Area - Contracting Conditions

Late Working

Exhibitors and contractors should plan to ensure that late working is not required. Space-only stand construction must be completed by 16:00 on Saturday 16 January 2027.
This deadline allows structural engineers sufficient time to complete their checks.

- ALL structural works must be fully completed by 16:00, including but not limited to: building, fixing, cutting, sawing, drilling, painting, or any other construction-related activity.

- Build activity may continue after this time only for non-structural, non-messy works.

- Penalties will apply if construction or structural works are not completed by 16:00 on Saturday 16 January 2027.

Non-Messy Works Day – Sunday 17 January 2027

Sunday 17 January 2027 is strictly designated as a Non-Messy Works Day.

Only the following activities are permitted:

- Dressing and styling

- Product placement

- Graphics installation

- Furniture positioning

- Cleaning and final preparation

Construction or messy works are strictly prohibited on Sunday, including (but not limited to):

- Building or dismantling

- Cutting, sawing, drilling

- Painting

- Any activity generating dust, debris, or waste

Charges for Working During the Non-Messy Works Day

Any exhibitor or contractor found carrying out construction or messy works on Sunday 17 January 2027 will be:

- Automatically charged late working fees, unless prior approval was sought due to unforeseen circumstances

- Required to complete a Late Working Form stating the number of hours worked

These charges apply in addition to any other penalties for failure to comply with build regulations.

| Time | Total to Client |
| --- | --- |
| 1 hour | €1,200 / 1h |
| 2 hours | €2,400 / 2h |
| 4 hours | €4,800 / 6h |
| 6 hours | €7,200 / 10h |

Application & Payment Process

- The Late Working Application Form must be completed on-site at:

  - Clarion Gaming Customer Success Desk, or

  - ServiFira Exhibitor Services Desk
(both located in the Exhibitor Service Centre, Level -1)

- The form must:

  - Clearly state the number of hours worked

  - Be fully paid and stamped by Clarion Gaming and Fira Barcelona

  - Be submitted to the Hall Manager and Health & Safety Floor Manager before 18:00 on the day of intended late working

Payment Enforcement

- Once the form is submitted, ServiFira will contact the stand contractor directly to arrange payment

- If payment is not made, the charges will be:

  - Automatically reissued to the Exhibitor responsible for the stand where construction or messy works took place

- Failure to settle outstanding late working charges will result in the exhibitor being unable to purchase services for ICE 2028 until full payment has been received

Additional Operational Notes

- Exhibitor services (e.g. rigging and electrics) are not available during late work hours

- Only stands with a 24-hour switchboard will have power overnight

- Daytime switchboards will be turned off at 22:00

- Access doors are limited after 22:00 – refer to the Late Work Access Plan

- All workers must wear their assembly pass/wristband at all times

- No access to the venue is permitted after 22:00

- Vehicle access after 20:00 must be coordinated with K+N via Gate 4